**Operational Improvement Plan for ABC Cranes**  
Prepared by: Pradnya Belhekar  
Date: 17-12-2024  
Project ID: ABC1101

Contents

1. [Executive Summary](#_Executive_Summary)-----------------------------------------------------------------03
2. [Current Challenges](#_Current_Challenges)------------------------------------------------------------------03
   1. [Procurement Delays](#_Procurement_Delays:)------------------------------------------------------------03
   2. [High Product Variability](#_High_Product_Variability:)-------------------------------------------------------03
   3. [Lack of Real-Time Visibility](#_Lack_of_Real-Time)--------------------------------------------------03
   4. [Excessive Inventory](#_Excessive_Inventory:)------------------------------------------------------------03
   5. [Lead Time Delays](#_Lead_Time_Delays:) --------------------------------------------------------------03
   6. [Customer Order Delays](#_Customer_Order_Delays:)--------------------------------------------------------03
3. [Objective of the Project](#_Objective_of_the)-------------------------------------------------------------03
   1. [Reduce Lead Times by 20-25%:](#_Reduce_Lead_Times)-----------------------------------------------03
   2. [Increase Throughput by 15-20%:](#_Increase_Throughput_by)----------------------------------------------03
   3. [Reduce Inventory by 15-20%:](#_Reduce_Inventory_by)-------------------------------------------------03
   4. [Achieve Cost Savings:](#_Achieve_Cost_Savings:)----------------------------------------------------------03
4. [Innovative Solutions & Action Plan](#_Innovative_Solutions_&) ---------------------------------------------03
   1. [Phase 1: Diagnostic & Assessment (2 Weeks)](#_Phase_1:_Diagnostic)------------------------------03
   2. [Phase 2: Solution Design (3 Weeks)](#_Phase_2:_Solution)-----------------------------------------03
      1. [Procurement Optimization:](#_Procurement_Optimization:)--------------------------------------------03
      2. [Production Scheduling:](#_Production_Scheduling:)-------------------------------------------------03
      3. [Inventory Management:](#_Inventory_Management:)------------------------------------------------04
      4. [Real-Time Dashboards:](#_Real-Time_Dashboards:)------------------------------------------------04
   3. [Phase 3: Pilot Implementation (4 Weeks)](#_Phase_3:_Pilot)-----------------------------------04
   4. [Phase 4: Full Implementation (6 Weeks)](#_Phase_4:_Full)------------------------------------04
   5. [Phase 5: Monitoring & Optimization (Ongoing)](#_Phase_5:_Monitoring)---------------------------04
5. [Expected Outcomes & Benefits](#_Expected_Outcomes_&)---------------------------------------------------05
   1. [Lead Time Reduction:](#_Lead_Time_Reduction:)----------------------------------------------------------05
   2. [Increased Throughput:](#_Increased_Throughput:)----------------------------------------------------------05
   3. [Reduced Inventory Costs:](#_Reduced_Inventory_Costs:)------------------------------------------------------05
   4. [Cost Savings:](#_Cost_Savings:)---------------------------------------------------------------------05
   5. [Improved Customer Satisfaction:](#_Improved_Customer_Satisfaction:)---------------------------------------------06
6. [Risk Management & Mitigation](#_Risk_Management_&)--------------------------------------------------06
   1. [Resistance to Change:](#_Resistance_to_Change:)----------------------------------------------------------06
   2. [Data Accuracy:](#_Data_Accuracy:)------------------------------------------------------------------06
   3. [Training Delays:](#_Training_Delays:)-----------------------------------------------------------------06
   4. [Supplier Risks:](#_Supplier_Risks:)------------------------------------------------------------------06
7. [Timeline](#_Timeline)------------------------------------------------------------------------------06
8. [Conclusion](#_Conclusion)-----------------------------------------------------------------------06-07

# Executive Summary

ABC Cranes, one of Asia's largest overhead crane manufacturers, is facing multiple operational challenges in their India plant. Despite a high order book, the company struggles with procurement delays, high lead times, and excessive inventory, which leads to missed customer deadlines and increased operational costs. The goal of this project is to **reduce lead times**, **improve throughput**, **optimize inventory levels**, and achieve **cost savings** through strategic changes in procurement, production scheduling, and project management.

By implementing **AI-driven scheduling**, **real-time dashboards**, and **Just-in-Time inventory systems**, ABC Cranes will see measurable improvements in operational efficiency, enabling the company to fulfill customer orders on time, reduce inventory costs, and ultimately drive business growth.

# Current Challenges

ABC Cranes faces several operational challenges that hinder its ability to fulfil customer demand efficiently:

## Procurement Delays:

The availability of full kits on time is inconsistent, leading to delays in the assembly process.

## High Product Variability:

Complex, customized orders across multiple product lines make it difficult to manage scheduling and procurement effectively.

## Lack of Real-Time Visibility:

There is no project dashboard to track order statuses, leading to inefficiencies in project management and production.

## Excessive Inventory:

Inventory levels are high, contributing to increased carrying costs and storage space utilization.

## Lead Time Delays:

Lead times consistently exceed the standard by 15-20%, negatively impacting customer satisfaction.

## Customer Order Delays:

Frequent delays in customer orders hurt the company's reputation and reduce profitability.

# Objective of the Project

The primary objectives of this project are:

## Reduce Lead Times by 20-25%:

Streamline engineering, procurement, and assembly processes.

## Increase Throughput by 15-20%:

Optimize production scheduling and resource utilization to increase manufacturing capacity.

## Reduce Inventory by 15-20%:

Implement Just-in-Time (JIT) inventory management to minimize stock levels while meeting customer demand.

## Achieve Cost Savings:

Lower procurement costs, reduce excess inventory, and streamline operations to cut down on operational expenses.

# Innovative Solutions & Action Plan

## Phase 1: Diagnostic & Assessment (2 Weeks)

* **Action**: Conduct an in-depth analysis of the procurement process, production workflows, and inventory management.
* **Outcome**: Identify inefficiencies, bottlenecks, and root causes of delays. Use this data to understand the extent of the problems and establish baseline performance metrics.

## Phase 2: Solution Design (3 Weeks)

### Procurement Optimization:

* + Implement an **AI-based vendor management system** to forecast demand and improve supplier relationships.
  + Explore alternatives for critical components to ensure full kit availability and reduce delays.

### Production Scheduling:

* + Integrate **AI-driven production scheduling software** to create optimized manufacturing schedules that minimize downtime and resource conflicts.
  + Implement **real-time production monitoring** to track progress and adjust schedules dynamically.

### Inventory Management:

* + Implement a **Just-in-Time (JIT) inventory system** to reduce stock levels without compromising on production capacity.
  + Use **demand forecasting algorithms** to predict inventory needs based on historical data.

### Real-Time Dashboards:

* + Design a cloud-based **project dashboard** to provide real-time visibility into order status, inventory levels, and production schedules.
  + Develop a **customizable escalation matrix** for fast tracking delays and bottlenecks.

## Phase 3: Pilot Implementation (4 Weeks)

* **Action**: Roll out the new procurement, production scheduling, and inventory management systems on a pilot project.
* **Outcome**: Track improvements in lead times, throughput, and inventory levels. Adjust systems based on performance feedback and ensure alignment with project goals.

## Phase 4: Full Implementation (6 Weeks)

* **Action**: Expand the new systems and processes across all production lines. Provide training to employees on new tools, systems, and best practices.
* **Outcome**: Ensure smooth adoption of the new systems and processes. Monitor key metrics like on-time delivery, lead time reduction, and inventory turnover.

## Phase 5: Monitoring & Optimization (Ongoing)

* **Action**: Set up continuous monitoring through the project dashboard to track real-time performance. Regularly review key performance indicators (KPIs) and adjust strategies accordingly.
* **Outcome**: Achieve continuous improvement through data-driven decision-making. Adjust strategies based on evolving needs and challenges.

# Expected Outcomes & Benefits

## Lead Time Reduction:

* + Expected reduction in lead times by 20-25%, resulting in faster order fulfillment and higher customer satisfaction.

## Increased Throughput:

* + Production capacity will increase by 15-20%, enabling the plant to fulfill more orders within the same timeframe.

## Reduced Inventory Costs:

* + JIT inventory management will reduce inventory levels by 15-20%, lowering carrying costs and freeing up storage space.

## Cost Savings:

* + Procurement cost reduction of 10-15% by optimizing vendor management and reducing stockholding costs.

## Improved Customer Satisfaction:

* + By meeting on-time delivery goals, ABC Cranes will strengthen its reputation and improve customer loyalty.

# Risk Management & Mitigation

## Resistance to Change:

* + **Mitigation**: Implement a change management plan, including stakeholder engagement, training, and continuous communication.

## Data Accuracy:

* + **Mitigation**: Ensure accurate data integration through robust ERP systems and regular audits.

## Training Delays:

* + **Mitigation**: Allocate sufficient time for training and conduct mock sessions before full implementation.

## Supplier Risks:

* + **Mitigation**: Establish strong, transparent relationships with multiple suppliers to reduce dependency on single sources.

# Timeline

|  |  |  |  |
| --- | --- | --- | --- |
| Phase | Duration | Start Date | End Date |
| Diagnostic & Assessment | 2 weeks | Dec 2024 | Dec 2024 |
| Solution Design | 3 weeks | Dec 2024 | Jan 2025 |
| Pilot Implementation | 4 weeks | Jan 2025 | Feb 2025 |
| Full Implementation | 6 weeks | Feb 2025 | Mar 2025 |
| Monitoring & Optimization | Ongoing | Mar 2025 | Ongoing |

# Conclusion

This project plan outlines a comprehensive, phased approach to solving ABC Cranes' operational challenges. By implementing innovative solutions such as **AI-driven scheduling**, **real-time dashboards**, and **Just-in-Time inventory management**, we can achieve significant improvements in lead time, throughput, and inventory costs. This will result in better customer satisfaction, increased efficiency, and measurable cost savings, positioning ABC Cranes as a leader in operational excellence.

Next Steps  
Once approved, we will begin Phase 1: Diagnostic & Assessment, starting in December 2024.