## Slide 1: Operational Improvement Plan for ABC Cranes Case Study Response
Name: Pradnya Belhekar
Date : 17-12-2024

## Slide 2: Project Overview
1. Assess current operational challenges
2. Design solutions for key problem areas
3. Implement solutions in phases
4. Monitor results and optimize processes

## Slide 3: Key Challenges
- Procurement delays impact assembly timelines
- High product variability across multiple lines
- Inefficient project management and scheduling
- High inventory levels and lead times
- Lack of data visibility and control points
- Customer orders frequently delayed

## Slide 4: Proposed Solutions
1. Implement better procurement planning
1
2. Introduce production scheduling software
2
3. Use Just-In-Time (JIT) inventory practices
3
4. Develop real-time dashboards for project and order tracking
4
5. Enable escalation matrix for faster issue resolution
5

## Slide 5: Project Timeline
Phase 1: Diagnostic & Assessment - 2 Weeks Phase 2: Solution Design - 3 Weeks Phase 3: Pilot Implementation - 4 Weeks Phase 4: Full Implementation - 6 Weeks Phase 5: Monitoring & Optimization - Ongoing

## Slide 6: Key Metrics & Goals
- Reduce Lead Time by 20-25%
- Lower Inventory Levels by 15-20%
- Improve Throughput by 15-20%
- Achieve Cost Savings of 10-15%

## Slide 7: Next Steps
1. Submit approval for project plan
2. Assign teams to respective tasks
3. Initiate the diagnostic phase
4. Regular monitoring and reporting
5. Conduct reviews for optimization

## Slide 8: Thank you